|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **WEEKLY REPORT** | | | | | | | | | | |
|  |  |  |  |  |  |  | |  |  |  |
| **TIME:** | From |  | Mar 31 2023 | To |  | Apr 6 2023 | |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |
| **TEAM:** SCEM SOFTWARE DEVELOPER | | | | | | |  | | |  |
|  |  |  |  |  |  |  | |  |  |  |
| **TEAM LEADER:** BENJAMIN **(**NHAT MINH NGUYEN**) –** FREELANCE SOFTWARE DEVELOPER | | | | | | |  | | |  |
|  |  |  |  |  |  |  | |  |  |  |
| **PRODUCT MANAGER:** PHAN, HUY VINH | | | | | | |  | | |  |
|  |  |  |  |  |  |  | |  |  |  |
| **CHECK BY**: HOAI NAM DANG, ANNA TRAN | | | |  |  |  | |  |  |  |

1. **DETAIL**

* Software development of the SCEM project based on a detailed design of functions.

<https://github.com/shp2018/SCEM>

Updated code can be pulled from GitHub using command: git pull origin develop

1. **TIME SHEET**

Table

Description automatically generated

1. **COMPLETED**

* Basic Webapp functions
  + Graphical user interface, application

    Description automatically generatedSignup correctly puts user into Firebase authentication and Firestore database
  + Login correctly logs existing user into SCEM web app, doesn’t do anything if user doesn’t exist.

Graphical user interface

Description automatically generated

* + Forget password page now uses Firebase function to send password reset emails.

Graphical user interface, text, application, email

Description automatically generated

* + Home page (with logged in user) now correctly displays Welcome message, including logged in user’s full name.

Diagram

Description automatically generated

* Completed functions to store Marketplace items’ data into Firestore database.

1. **PLANNING**

* Finish Marketplace page for demo.
* Sign out function.
* Maintain logged in user’s authentication state until user has signed out (instead of signing out the user automatically when page is refreshed).
* Start user’s past rentals page.
* Other functionality to be discussed in a meeting later this week.