|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **WEEKLY REPORT** | | | | | | | | | | |
|  |  |  |  |  |  |  | |  |  |  |
| **TIME:** | From |  | Mar 6 2023 | To |  | Mar 12 2023 | |  |  |  |
|  |  |  |  |  |  |  | |  |  |  |
| **TEAM:** SCEM SOFTWARE DEVELOPER | | | | | | |  | | |  |
|  |  |  |  |  |  |  | |  |  |  |
| **TEAM LEADER:** BENJAMIN **(**NHAT MINH NGUYEN**) –** FREELANCE SOFTWARE DEVELOPER | | | | | | |  | | |  |
|  |  |  |  |  |  |  | |  |  |  |
| **PRODUCT MANAGER:** PHAN, HUY VINH | | | | | | |  | | |  |
|  |  |  |  |  |  |  | |  |  |  |
| **CHECK BY**: HOAI NAM DANG, ANNA TRAN | | | |  |  |  | |  |  |  |

1. **DETAIL**

* Software development of the SCEM project based on a detailed design of functions.

<https://github.com/shp2018/SCEM/issues>

1. **TIME SHEET**

**Table

Description automatically generated**

1. **COMPLETED**

* A picture containing timeline

  Description automatically generatedHome page when no user is logged in
* Firebase authentication
* Authenticate existing users, even if signed up with Facebook and Google
* Back-end functions, including unit testing

1. **PLANNING**

* Home Page for when an existing user is logged in
* Link Firebase authentication with Firestore database
* Marketplace Page