| WEEKLY REPORT |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TIME: | From |  | Feb 14 2023 | To |  | Feb 26 2023 |  |  |  |  |
| TEAM: SCEM SOFTWARE DEVELOPER |  |  |  |  |  |  |  |  |  |  |
| TEAM LEADER: BENJAMIN (NHAT MINH NGUYEN) – FREELANCER SOFTWARE DEVELOPER |  |  |  |  |  |  |  |  |  |  |
| PRODUCT MANAGER: PHAN, HUY VINH |  |  |  |  |  |  |  |  |  |  |
| CHECK BY: HOAI NAM DANG, ANNA TRAN |  |  |  |  |  |  |  |  |  |  |

- DETAIL

- Software development of the SCEM project based on a detailed design of functions.

https://github.com/shp2018/SCEM/

- TIME SHEET

https://docs.google.com/spreadsheets/d/1F1uyCEODLtAdosbROM_09gjq7IPNbW-k6J0CBjLqVFo/edit?usp=sharing

- COMPLETED

- Login Screen + Sign in with Google/Facebook function

- Signup Screen

- Forgot Password Screen and Function

- PLANNING

https://github.com/shp2018/SCEM/issues

2/27 – 3/5:

- Integrate database into project to store user data.

- Finish development of Reset Password page and functionality.

- Finish development of functions that interact with user data.

If time permits:

- Begin development of Home and Marketplace page (pg 24-26 in project detail document).